CDOps Platform Context Response Pack

TF3 Self-Heal Engine - CDO-1 → AIOps Handoff Report

| Field | Value |
| --- | --- |
| Document code | TF3-CDO1-AIOPS-HANDOFF-001 |
| Owner | CDO-1 / Task Force 3 |
| Audience | AIOps Team, AI Lead, CDO Review Panel |
| Status | Draft for AI alignment - no production claim |
| Date | 2026-06-24 |
| Architecture angle | GitOps Hybrid: ArgoCD + Webhook Receiver + Direct K8s API Patch |

Mục đích báo cáo Báo cáo này đóng vai trò phản hồi chính thức từ CDOps cho AIOps. Nội dung mô tả bên CDOps sẽ dựng gì, sẽ emit telemetry nào, sẽ execute action theo giới hạn nào, audit/rollback/verify ra sao; đồng thời liệt kê những thứ AIOps bắt buộc cung cấp để CDOps có thể tích hợp Self-Heal Engine mà không phải đoán schema, runbook hoặc action plan.

| Source document | How this report uses it |
| --- | --- |
| AIOps Request to CDOps - Platform Context Pack | Tài liệu yêu cầu platform context từ AIOps: topology, service catalog, telemetry alignment, RBAC, incident injection, audit, verify. |
| 01_requirements_analysis.md | Client context, NFR, SLO, multi-tenant, audit, budget, differentiation angle. |
| 02_infra_design.md | Kiến trúc AWS/EKS, namespaces, VPC Endpoints, no NAT, dual execution path, audit pipeline. |
| 03_security_design.md | Network security, IAM/IRSA, K8s RBAC, secrets, encryption, container/K8s security, compliance touchpoints. |
| 04_deployment_design.md | Terraform, CI/CD, GitOps, ArgoCD sync waves, tenant onboarding, observability stack. |
| ai-api-contract.md / telemetry-contract.md / deployment-contract.md | Contract hiện có giữa AI và CDO: API endpoints, telemetry event schema, deployment target, auth, scale, networking. |
| angle_analysis.md / 08_adrs.md | Lý do chọn GitOps Hybrid + Direct Patch và các ADR chính. |

Lưu ý trạng thái triển khai Các phần liên quan test/eval thực tế được đánh dấu Pending nếu chưa triển khai AWS sandbox. Không dùng số liệu giả. AIOps có thể dùng báo cáo này để chốt contract, runbook và eval scenarios trước; số đo thật sẽ được cập nhật sau W12 simulation.

# Mục lục nội dung

1. Executive Summary

2. Project Scope & Constraints

3. Target Architecture CDOps sẽ dựng

4. Cluster Topology & Tenant Mapping

5. Service Catalog đề xuất cho Sandbox

6. Execution Workflow: Path A và Path B

7. Responsibility Boundary: AIOps vs CDOps

8. Telemetry Schema Alignment

9. AI API Requirements CDOps cần AIOps đảm bảo

10. Allowed Action Matrix & Blast-radius Policy

11. RBAC Contract

12. Pre-state Snapshot & Audit Storage Interface

13. Verification Source & Success Criteria

14. Rollback Mechanism

15. Incident Injection Plan

16. Network/Auth/Deployment Expectations for AI Engine

17. Những thứ CDOps cần AIOps cung cấp

18. Open Issues cần chốt trước khi freeze contract

19. Final Checklist gửi cho AIOps

20. Appendices: Sample Payloads

# 1. Executive Summary

CDO-1 xây dựng platform infra cho TF3 Self-Heal Engine trên AWS/EKS sandbox. Nhiệm vụ của CDOps là dựng hạ tầng, nhận/emit telemetry, gọi AI Engine, execute action trên Kubernetes, lưu audit bất biến, verify kết quả và rollback/escalate nếu action không giải quyết sự cố.

Architecture angle đã chốt là GitOps Hybrid: kết hợp GitOps qua ArgoCD cho thay đổi dài hạn và Direct K8s API Patch cho sự cố khẩn cấp. Mục tiêu là giữ được audit trail và compliance của GitOps, nhưng vẫn đạt latency thấp cho OOMKilled/Service Stuck.

| Area | CDOps position |
| --- | --- |
| Compute platform | Amazon EKS sandbox v1.28+ với Karpenter autoscaling. |
| Execution model | Dual path: Path A GitOps/ArgoCD cho deferred actions; Path B Direct K8s API Patch cho urgent actions. |
| Tenant model | Ít nhất 2 tenant trong sandbox, mỗi tenant tách namespace, RBAC, ResourceQuota, NetworkPolicy. |
| Audit model | S3 Object Lock COMPLIANCE 90 ngày là audit source chính; Git history là reference phụ cho rollback/change tracking. |
| State/lock | DynamoDB dùng cho state machine, idempotency và concurrent execution lock. |
| Network cost/security | No NAT Gateway. AWS service traffic đi qua VPC Gateway/Interface Endpoints. |
| AI integration | CDOps gọi AI Engine qua internal endpoint, IAM SigV4, X-Tenant-Id, X-Correlation-Id/Idempotency-Key. |
| Current caveat | Test & Eval report chưa có số liệu thật nếu AWS sandbox chưa triển khai; đánh dấu Pending, không fake metrics. |

Thông điệp quan trọng cho AIOps AIOps không nên trả action plan dựa trên tên resource đoán mò. Mọi action cần dựa vào tenant_id, namespace, deployment, allowed action matrix, RBAC và pre-state snapshot do CDOps cung cấp/enrich. Nếu thiếu field bắt buộc để execute an toàn, AI Engine nên trả ESCALATE hoặc NEEDS_PLATFORM_CONTEXT thay vì tạo unsafe action.

# 2. Project Scope & Constraints

| Constraint | Value / Interpretation |
| --- | --- |
| Client problem | SaaS B2B vận hành nhiều microservice trên Kubernetes/EKS; on-call bị page thường xuyên bởi known patterns. |
| Self-heal pipeline | detect -> match runbook -> execute audited -> verify -> escalate nếu fail. |
| Known patterns | OOMKilled, Service Stuck, Queue Backlog, Cert Expiring, Disk Space Exceeded. Demo scope ưu tiên 3 pattern đầu nếu thời gian hạn chế. |
| Sandbox scale | >= 2 tenants; design hướng tới >= 50 tenants production target. |
| Latency targets | Path B Direct Patch < 15s; Path A GitOps < 120s; AI API p99 < 1000ms. |
| Audit requirement | Tamper-evident audit retention 90 ngày bằng S3 Object Lock COMPLIANCE. |
| Safety controls | Dry-run, blast-radius, verify, rollback, circuit breaker, namespace lock. |
| Budget | $200 / 2 tuần build sandbox; ưu tiên VPC Endpoints và Spot để giảm chi phí. |

## 2.1 Assumptions

AIOps host AI Engine một lần dùng chung cho task force, CDO-1 gọi qua endpoint nội bộ.

CDOps không tự định nghĩa AI logic; CDOps chỉ execute action theo action plan đã được AI quyết định và đã qua safety checks.

Trong sandbox, service catalog có thể là demo workload nhưng phải đủ metadata để AI target đúng deployment.

Các số liệu load/performance thực tế chỉ điền sau khi AWS sandbox và simulation chạy xong.

# 3. Target Architecture CDOps sẽ dựng

Kiến trúc mục tiêu gồm EKS sandbox trong private app subnets, observability namespace, ArgoCD namespace, self-heal-system namespace, tenant namespaces, DynamoDB state/lock, S3 audit bucket, Kinesis Firehose audit shipper và VPC Endpoints để loại NAT Gateway.

AWS us-east-1 / VPC 10.120.0.0/16

Public Subnets:

- ALB / Ingress entry point

Private App Subnets:

- EKS Sandbox Cluster

- kube-system: CoreDNS, Karpenter

- observability: Prometheus Operator, AlertManager, FluentBit, Grafana

- argocd: ArgoCD Controller

- self-heal-system: Webhook Receiver, Self-Heal Controller

- tenant-a: sample app workloads

- tenant-b: sample app workloads

Private Data / AWS services:

- DynamoDB: incident state, locks, idempotency records

- S3 Object Lock bucket: immutable audit logs

- Kinesis Firehose: audit event shipper

- CodeCommit/config-repo: GitOps manifests

- Secrets Manager: credentials/secrets

Connectivity:

- VPC Endpoints: S3, DynamoDB, Secrets Manager, Bedrock Runtime, CodeCommit, Kinesis Firehose

- No NAT Gateway for AWS service traffic

| Component | Role in CDOps platform |
| --- | --- |
| EKS cluster | Kubernetes runtime mô phỏng đúng failure modes như OOMKilled, CrashLoopBackOff, readiness/liveness failure. |
| Karpenter | Node autoscaler tạo/xóa EC2 worker nodes theo nhu cầu Pod; ưu tiên Spot cho tenant/simulation workload. |
| Prometheus + AlertManager | Thu metrics và bắn alert vào Webhook Receiver để kích hoạt self-heal flow. |
| FluentBit | Thu logs từ pods, redaction PII, ship CloudWatch/S3 audit pipeline. |
| ArgoCD | Reconcile GitOps config-repo vào EKS cho Path A và Git-sync sau Path B. |
| Webhook Receiver | Nhận AlertManager/EventBridge/Lambda events, normalize/enrich payload trước khi gọi AI. |
| Self-Heal Controller | Orchestrator: call AI, check safety, execute patch/Git commit, snapshot, audit, verify, rollback/escalate. |
| DynamoDB | State machine, lock theo tenant/service, idempotency key, circuit breaker counter. |
| S3 Object Lock | Audit source of truth ở COMPLIANCE mode 90 ngày. |
| VPC Endpoints | Private traffic tới AWS services, loại NAT Gateway cost và giảm public internet exposure. |

# 4. Cluster Topology & Tenant Mapping

Mục tiêu của section này AIOps cần topology để xác định blast radius, dependency, namespace scope và tránh trả action sai phạm vi. CDOps sẽ enrich labels.namespace và labels.deployment cho action-able signals bằng cách map tenant/service metadata.

| Namespace | Tenant/Owner | Main workloads | Criticality | Action scope | Notes |
| --- | --- | --- | --- | --- | --- |
| kube-system | platform | CoreDNS, Karpenter, CNI | system | Không được self-heal action trực tiếp | Forbidden namespace for AI actions |
| observability | platform | Prometheus, AlertManager, FluentBit, Grafana | critical | Không patch/delete bởi AI | Only read metrics/logs |
| argocd | platform | ArgoCD Controller, ApplicationSet | critical | Không patch/delete bởi AI | GitOps controller must stay stable |
| self-heal-system | platform | Webhook Receiver, Self-Heal Controller | critical | AI không tự vá chính orchestrator trong sandbox | Escalate nếu controller lỗi |
| tenant-a | tenant-a | checkout-api, order-worker, redis/mock-queue | demo tenant | Allowed actions trong matrix | Isolated from tenant-b |
| tenant-b | tenant-b | checkout-api/inventory-api, order-worker, redis/mock-queue | demo tenant | Allowed actions trong matrix | Isolated from tenant-a |

| Tenant alias | Tenant UUID for sandbox | Namespace | Git config path | Audit prefix |
| --- | --- | --- | --- | --- |
| tenant-a | 11111111-1111-4111-8111-111111111111 | tenant-a | tenant-a/* | s3://tf3-sh-audit-logs/tenant_id=11111111-1111-4111-8111-111111111111/ |
| tenant-b | 22222222-2222-4222-8222-222222222222 | tenant-b | tenant-b/* | s3://tf3-sh-audit-logs/tenant_id=22222222-2222-4222-8222-222222222222/ |

Tenant ID rule AIOps nên dùng UUID v4 canonical trong headers và payload. Các alias như tenant-a/tenant-b chỉ dùng cho người đọc và demo UI; action plan machine-readable phải dùng UUID + namespace rõ ràng.

# 5. Service Catalog đề xuất cho Sandbox

Bảng dưới đây là catalog đề xuất để AIOps có thể viết runbook và action plan không hardcode sai resource. Danh sách có thể điều chỉnh theo workload demo thực tế, nhưng format field nên freeze sớm.

| Service | Namespace | Tenant | Deployment | Criticality | Depends on | Allowed actions | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- |
| checkout-api | tenant-a | tenant-a | checkout-api | high | order-worker, redis/mock-queue | restart_deployment, patch_memory_limit, rollback | public-facing API; verify bằng error_rate/latency/readiness |
| order-worker | tenant-a | tenant-a | order-worker | medium | redis/mock-queue | scale_replicas, restart_deployment, rollback | consumes queue; ưu tiên scale khi backlog tăng |
| checkout-api | tenant-b | tenant-b | checkout-api | high | order-worker, redis/mock-queue | restart_deployment, patch_memory_limit, rollback | isolated from tenant-a |
| order-worker | tenant-b | tenant-b | order-worker | medium | redis/mock-queue | scale_replicas, restart_deployment, rollback | worker workload; allowed scale limit |
| inventory-api | tenant-b | tenant-b | inventory-api | medium | mock-db/cache | restart_deployment, rollback | optional service for service_stuck scenario |
| redis/mock-queue | tenant-a/tenant-b | tenant-a/tenant-b | redis or localstack-sqs | medium | - | read metrics only; cleanup/drain by scenario script | stateful dependency; avoid delete in demo |

# 6. Execution Workflow: Path A và Path B

Core angle CDO-1 không chọn GitOps thuần và cũng không chọn Direct Patch thuần. Hệ thống dùng GitOps Hybrid: urgent incidents được vá nóng bằng K8s API, deferred incidents đi qua Git commit + ArgoCD sync. Tất cả đều có pre-state snapshot và audit vào S3 Object Lock.

| Path | Patterns | Flow | Target latency | Why |
| --- | --- | --- | --- | --- |
| Path B - Urgent Direct Patch | OOMKilled, Service Stuck | Alert -> Webhook -> /v1/detect -> /v1/decide -> safety -> pre-state snapshot -> K8s patch/restart -> /v1/verify -> async Git sync -> audit | < 15s cho patch nóng | Cứu service nhanh; Git sync sau để tránh drift. |
| Path A - Deferred GitOps | Queue Backlog, Cert Expiring, config-scale dài hạn | Alert -> Webhook -> /v1/detect -> /v1/decide -> safety -> pre-state snapshot -> Git commit -> ArgoCD sync -> /v1/verify -> audit | < 120s | Giữ Git là source of truth, phù hợp thay đổi không cần cứu nóng. |
| Escalation path | Unsafe action, confidence thấp, API timeout, verify fail, circuit breaker open | Detect/decide/execute/verify failure -> create escalation context -> Slack/human review -> no unsafe mutation | Immediate | Không cố tự vá khi thiếu platform context hoặc vượt quyền. |

Generic orchestrator flow:

1. Receive alert/event and normalize into telemetry payload.

2. Enrich with tenant_id, namespace, deployment, service catalog, correlation_id.

3. Call AI /v1/detect.

4. If anomaly=true and confidence >= threshold, call AI /v1/decide.

5. Validate action plan against Allowed Action Matrix + RBAC + Namespace Lock + Circuit Breaker.

6. Capture pre-state snapshot and persist audit event.

7. Execute action:

- urgent: direct K8s API patch/restart

- deferred: Git commit -> ArgoCD sync

8. Collect post_telemetry_window and call AI /v1/verify.

9. If verified: mark resolved and audit final state.

10. If failed: rollback if safe; otherwise escalate.

# 7. Responsibility Boundary: AIOps vs CDOps

| Item | AIOps owns | CDOps confirms/provides |
| --- | --- | --- |
| Telemetry Contract | Define signal semantics, required fields, detect/decide/verify meaning, baseline schema. | Confirm emit feasibility, source mapping, latency/frequency/retention, enrich namespace/deployment, propose platform fields. |
| AI API Contract | Define endpoints, request/response schema, error codes, idempotency, dry-run, correlation flow. | Confirm caller workflow, timeout/retry/fallback, fields needed to execute action safely. |
| Deployment Contract | Define AI runtime, auth, secrets, health/ready/metrics endpoints, rate limits. | Confirm network path, SG, IAM/SigV4, DNS, VPC connectivity, observability, deployment constraints. |
| Runbook/action plan | Define pattern matching, action selection, confidence, verify rule, escalation context. | Confirm allowed actions, RBAC, rollback mechanism, blast-radius limits, sandbox feasibility. |
| Evaluation scenarios | Define expected detection/decision/verification behavior and success metrics. | Provide incident injection plan, cleanup, telemetry windows, audit evidence. |

# 8. Telemetry Schema Alignment

Quan trọng: cần chốt lại schema canonical AIOps request PDF đang yêu cầu review baseline generic telemetry gồm 5 signals: service_error_rate, service_latency_p95, container_resource_usage, application_log_event, distributed_trace_error_event. Trong khi telemetry-contract hiện tại của CDO/AI có một số event-specific signals như pod_oom_event, service_unhealthy, queue_backlog. Đề xuất của CDOps: dùng generic telemetry làm canonical cho /detect.telemetry_window và /verify.post_telemetry_window; event-specific alerts được xem là derived/enriched alert payload cho runbook, không thay thế telemetry window.

| Signal | CDOps emit? | Source | Mapping/transform | Required enrichment | Usage |
| --- | --- | --- | --- | --- | --- |
| service_error_rate | Yes | Prometheus/Istio/CSV simulation | errors / total requests trong time window | tenant_id, service, labels.namespace, labels.deployment, labels.endpoint | Detect service unhealthy; verify sau restart/rollback. |
| service_latency_p95 | Yes | Prometheus histogram / Istio / k6 / CSV | p95 latency per service/endpoint | namespace, deployment, endpoint | Detect service stuck, verify latency về ngưỡng. |
| container_resource_usage | Yes | cAdvisor/kubelet metrics/kube-state-metrics/CSV | cpu/memory usage vs requests/limits | pod_name, container, namespace, deployment | Detect memory pressure/OOM trend; enrich OOM action. |
| application_log_event | Yes, with caveat | FluentBit -> CloudWatch/Loki/S3 log dataset | ERROR/stack trace/OOM snippet filter | pod_name, container, level, trace_id if available | Context bundle cho AI reasoning/escalation. |
| distributed_trace_error_event | Partial/Pending | OpenTelemetry Collector -> X-Ray/trace CSV | failed span/status by service/operation | trace_id, span_id, operation, namespace, deployment | Helpful but not required for first E2E demo. |
| pod_oom_event derived alert | Yes | K8s Event watcher/EventRouter + FluentBit/Lambda filter | reason=OOMKilled, exit_code=137, restart_count | namespace, deployment, pod_name, container, memory_limit_mb | Fast Path B patch_memory/restart. |
| service_unhealthy derived alert | Yes | Prometheus AlertManager webhook | readiness fail/error_rate/latency threshold | namespace, deployment, endpoint, available_replicas | Fast Path B restart/rollback/escalate. |
| queue_backlog derived alert | Yes if queue mock/SQS available | CloudWatch Alarm/EventBridge/Lambda or Prometheus exporter | visible messages / oldest age / worker lag | queue_name, consumer_group, namespace, deployment | Path A scale worker via GitOps. |

| Field | Status | Meaning | CDOps/AIOps requirement |
| --- | --- | --- | --- |
| ts | Required | RFC3339 UTC timestamp, millisecond precision if available. | CDOps will generate/normalize at receiver/preprocessor. |
| tenant_id | Required | UUID v4 canonical; must match X-Tenant-Id header. | AIOps must reject/mismatch-protect cross-tenant payloads. |
| service | Required | Logical service name from service catalog. | Used for runbook matching and escalation context. |
| signal_name | Required | One of canonical signal names or explicitly versioned derived alert signal. | AIOps must publish enum list. |
| value | Required | Numeric for metrics; string/object only if contract explicitly allows for log events. | Need type discipline per signal. |
| labels.system | Recommended/required if labels exist | System identifier, e.g., TF3-SELFHEAL-SANDBOX. | Helps evaluation grouping. |
| labels.namespace | Required for action-able signals | K8s namespace target. | Needed for action_plan.params.namespace. |
| labels.deployment | Required for action-able signals | K8s deployment target. | Needed for action_plan.target. |
| labels.pod_name/container | Required for Pod/container signals | K8s pod/container identity. | Needed for OOM/stuck context and logs. |
| correlation_id | Required for incident flow | UUID shared across alert/detect/decide/execute/verify/audit. | Must be propagated by AIOps response. |

# 9. AI API Requirements CDOps cần AIOps đảm bảo

CDOps sẽ là caller chính của AI Engine. Để execute tự động an toàn, AI API phải trả response deterministic, có đủ target, params, confidence, pattern_type, verify rule và escalation context. Không đủ field thì CDOps không execute mutation.

| Endpoint | CDOps sends | AIOps must return/provide | Notes |
| --- | --- | --- | --- |
| POST /v1/detect | CDOps sends telemetry/alert context | anomaly, severity, runbook_id, confidence, reasoning, anomaly_context | Must not require CDOps to infer runbook from free text. |
| POST /v1/decide | CDOps sends runbook_id, correlation_id, tenant_id, dry_run_mode, platform_context if needed | action_plan[], pattern_type urgent/deferred, confidence, blast_radius_limit, idempotency/audit_id, verify_policy | Target must include deployment/<name> and params.namespace. |
| POST /v1/verify | CDOps sends action_executed + post_telemetry_window | verified/resolved, confidence, reason, next_step: DONE/ROLLBACK/ESCALATE/RETRY | Success based on metrics, not just command exit code. |
| GET /healthz /readyz /metrics | CDOps/ALB/Prometheus checks AI Engine health | 200/ready/Prometheus metrics | Required for platform monitoring and deployment contract. |

| Field required in /v1/decide response | Why CDOps needs it |
| --- | --- |
| action | Enum only: RESTART_DEPLOYMENT, PATCH_MEMORY_LIMIT, SCALE_REPLICAS, ROLLOUT_UNDO, ROTATE_SECRET, ESCALATE, NOOP. |
| target | Canonical target string: deployment/<deployment-name>, pod/<pod-name>, secret/<secret-name>. No raw kubectl command. |
| params.namespace | Required for all Kubernetes actions. CDOps will reject if missing. |
| params.patch | Structured JSON patch or typed fields; avoid natural language instructions. |
| pattern_type | urgent -> Path B Direct Patch; deferred -> Path A GitOps. |
| confidence | 0.0-1.0. CDOps default execute threshold proposed: >=0.60; critical/high-risk actions may require >=0.80 or dry-run approval. |
| blast_radius_limit | max_impacted_replicas, allowed_namespace, max_memory_increase_pct, max_replicas, forbidden_namespaces. |
| verify_policy | metric names, threshold, window_seconds, expected direction, failure action. |
| rollback_hint | Previous revision / pre-state snapshot reference / whether rollback is safe. |
| escalation_context | Human-readable but structured summary: what happened, evidence, why not safe/why failed, suggested manual action. |

# 10. Allowed Action Matrix & Blast-radius Policy

| Action | Resource | Allowed? | Limit | Notes |
| --- | --- | --- | --- | --- |
| RESTART_DEPLOYMENT | Deployment | Yes | Max 1 deployment/action; tenant namespace only; no platform namespaces. | Prefer over delete pod for critical API. |
| PATCH_MEMORY_LIMIT | Deployment container resources | Yes | Max +50% current in sandbox by default; never above ResourceQuota/node capacity; requires pre-state snapshot. | Fast Path B for OOMKilled. |
| SCALE_REPLICAS | Deployment/scale | Yes | Max +3 replicas per action; max 5 total in sandbox; worker services preferred. | Path A GitOps unless urgent capacity issue explicitly approved. |
| ROLLOUT_UNDO | Deployment | Yes | Previous revision only; verify after rollback; no repeated rollback loop. | Used when deploy regression causes service unhealthy. |
| ROTATE_SECRET | Secret/ExternalSecret | Limited/Pending | Only selected demo secrets; no broad secret access; requires explicit runbook. | Optional if cert expiring scenario included. |
| DELETE_POD | Pod | Limited | Max 1 pod; non-critical only; prefer deployment restart. | Avoid for stateful components. |
| DRAIN_QUEUE | Queue mock/SQS | Limited | Only scenario cleanup script, not generic AI action unless contract added. | Mostly evaluation cleanup. |
| DELETE_NAMESPACE | Namespace | No | Never. | Unsafe action. |
| MODIFY_IAM | IAM/IRSA/Role | No | Never in self-heal action scope. | Out of scope. |
| PATCH_CLUSTERROLE / HOSTPATH / SECURITY_CONTEXT | Cluster/security resources | No | Never. | Violates least privilege and sandbox safety. |

Hard guardrails CDOps sẽ enforce Namespace lock: kube-system, observability, argocd, self-heal-system bị deny mặc định. Concurrent lock: tối đa 1 self-heal action đồng thời trên mỗi tenant namespace/service. Circuit breaker: nếu cùng service fail quá 3 lần trong 1 giờ thì dừng tự vá và escalate. Dry-run bắt buộc trước mutation nếu action high-risk hoặc confidence thấp.

# 11. RBAC Contract

CDOps sẽ triển khai ServiceAccount cho Self-Heal Controller trong namespace self-heal-system. Quyền thao tác được cấp bằng Role/RoleBinding theo từng tenant namespace, không dùng ClusterRole mutation rộng.

| Resource | Verbs | Namespace scope | Used for |
| --- | --- | --- | --- |
| pods | get, list, watch | tenant-a, tenant-b | Read pod state, verify readiness, collect context. |
| events | get, list, watch | tenant-a, tenant-b | Detect OOMKilled, CrashLoopBackOff, scheduling events. |
| deployments.apps | get, list, watch, patch, update | tenant-a, tenant-b | Restart, patch resources, read pre-state. |
| deployments/scale | get, update, patch | tenant-a, tenant-b | Scale worker replicas. |
| replicasets.apps | get, list, watch | tenant-a, tenant-b | Rollback context, rollout status. |
| secrets | get, patch | selected demo namespaces only | Only if cert/secret rotation scenario is included. |
| configmaps | get, list | tenant-a, tenant-b | Context only, no generic mutation. |
| namespaces | get, list | read-only | Resolve tenant namespace and validate forbidden namespace. |
| clusterroles, roles outside tenant, iam | none | none | Forbidden. |

AIOps action validation requirement AI Engine nên biết RBAC capabilities từ platform_context. Nếu action cần quyền không có trong RBAC contract, /v1/decide nên trả ESCALATE hoặc NOOP_WITH_REASON, không trả action mà CDOps chắc chắn execute fail.

# 12. Pre-state Snapshot & Audit Storage Interface

Trước mọi mutation, CDOps sẽ capture pre-state snapshot. Snapshot này phục vụ rollback và là bằng chứng kiểm toán. Audit event phải ghi đủ chuỗi detect -> decision -> safety -> pre-state -> execution -> verify -> rollback/escalate nếu có.

| Snapshot field | Type/value | Purpose |
| --- | --- | --- |
| snapshot_id | UUID/string generated by CDOps | Link audit event với trạng thái trước action. |
| tenant_id | UUID v4 | Tenant isolation and S3 prefix partition. |
| namespace | K8s namespace | Target scope. |
| resource_kind/resource_name | Deployment/Secret/etc. | Target rollback identity. |
| deployment spec | YAML/JSON subset | Replicas, strategy, image, resources, env refs. |
| replicas | integer | Rollback scale state. |
| image | image tag/digest | Rollback deployment state. |
| resources.requests/limits | CPU/memory values | Rollback memory patch. |
| current health metrics | error_rate, latency, readiness, restarts | Verify before/after comparison. |
| captured_at | RFC3339 UTC | Audit timeline. |

| Audit item | CDOps design |
| --- | --- |
| Storage | S3 bucket with Object Lock COMPLIANCE mode 90 days. |
| Writer path | Self-Heal Controller -> Kinesis Firehose -> S3 Object Lock bucket. |
| Object key proposal | s3://tf3-sh-audit-logs/tenant_id=<uuid>/dt=YYYY-MM-DD/correlation_id=<id>/<event_type>.json |
| Query path | Athena table over S3 partitions; optional Grafana/Athena panel for demo. |
| Event types | RAW_ALERT, DETECT_REQUEST, DETECT_RESPONSE, DECIDE_REQUEST, DECIDE_RESPONSE, SAFETY_CHECK, PRE_STATE_SNAPSHOT, EXECUTION_RESULT, VERIFY_REQUEST, VERIFY_RESPONSE, ROLLBACK_RESULT, ESCALATION. |
| Data protection | KMS encryption at rest, TLS in transit, PII redaction in log shipper, no secrets in audit body. |

# 13. Verification Source & Success Criteria

Self-heal chỉ được xem là resolved khi post-action metrics/state quay về ngưỡng bình thường trong verify window. Command exit code thành công chưa đủ để tính auto-resolved.

| Verification aspect | CDOps proposal |
| --- | --- |
| Data source | CDOps workflow tự query Prometheus/CloudWatch/K8s state rồi gọi AI /v1/verify với post_telemetry_window. |
| Window proposal | Urgent restart/OOM: 2 phút; Queue backlog scale: 5 phút; Cert/secret rotation: 5 phút; configurable per runbook. |
| Payload format | Dùng cùng telemetry canonical schema: ts, tenant_id, service, signal_name, value, labels.namespace, labels.deployment. |
| If action execute fail | CDOps ghi EXECUTION_RESULT status=FAILED và có thể gọi /v1/verify với status FAILED hoặc chuyển thẳng escalation theo contract được chốt. |
| Resolved definition | Metric/state ở ngưỡng bình thường + no immediate regression + no circuit breaker open. |

| Scenario | Verify success rule | If verify fails |
| --- | --- | --- |
| OOMKilled / PATCH_MEMORY_LIMIT | restart_count không tăng thêm, Pod Ready=True, memory usage < 80% new limit, no OOM event in verify window. | ROLLBACK/ESCALATE depending on memory limit/risk. |
| Service Stuck / RESTART_DEPLOYMENT | available_replicas == desired_replicas, readiness OK, service_error_rate < threshold, latency_p95 below threshold. | ROLLBACK if recent deploy regression; otherwise escalate. |
| Queue Backlog / SCALE_REPLICAS | messages_visible giảm, oldest_message_age giảm, worker replicas Ready, no error surge. | Scale back or escalate if backlog not draining. |
| Cert Expiring / ROTATE_SECRET | new cert/secret version active, cert_expiry_days > threshold, service health OK. | Rollback secret version if supported; otherwise escalate. |

# 14. Rollback Mechanism

| Action | Rollback method | Safety note |
| --- | --- | --- |
| PATCH_MEMORY_LIMIT | Apply pre-state resource limits/requests from snapshot; Git-sync revert commit if it was already pushed. | Only if rollback will not cause immediate OOM loop; otherwise escalate. |
| RESTART_DEPLOYMENT | No direct rollback needed for restart itself; if restart triggered due to bad rollout, use rollout undo. | Verify service health after restart. |
| SCALE_REPLICAS | Restore previous replica count from snapshot/Git; ArgoCD sync back. | Avoid scale-down if backlog still critical. |
| ROLLOUT_UNDO | kubectl rollout undo to previous revision or Git revert to previous manifest. | Do not rollback multiple times automatically. |
| ROTATE_SECRET | Restore previous secret/config version if stored; otherwise escalate. | High-risk, only selected demo namespaces. |
| GitOps commit | git revert <commit-sha> -> ArgoCD sync. | Primary rollback for Path A. |
| Direct patch drift | Async Git sync commit; if sync fails, mark DRIFT_PENDING and escalate/notify. | Avoid silent divergence between cluster and Git. |

# 15. Incident Injection Plan

Trạng thái Đây là plan để AIOps xây eval scenarios. Nếu chưa triển khai thật, các measured metrics để Pending. Không điền số liệu giả.

| # | Scenario | How injected | Expected signal | Expected AI action | Cleanup |
| --- | --- | --- | --- | --- | --- |
| 1 | Pod OOM tenant-a | Set memory limit thấp hoặc chạy memory hog trong checkout-api. | pod_oom_event + container_resource_usage high + restart_count tăng. | PATCH_MEMORY_LIMIT hoặc RESTART_DEPLOYMENT | Restore memory limit from snapshot. |
| 2 | Pod OOM tenant-b | Tương tự tenant-a nhưng namespace tenant-b. | Same signal, tenant_id khác. | PATCH_MEMORY_LIMIT | Restore memory limit. |
| 3 | Service stuck API | App sleep/hang hoặc readiness probe fail. | service_latency_p95 tăng, readiness fail, available replicas giảm. | RESTART_DEPLOYMENT / ROLLOUT_UNDO | Restart/rollback deployment. |
| 4 | Service high error rate | Inject 5xx response mode. | service_error_rate vượt threshold. | RESTART_DEPLOYMENT hoặc ESCALATE tùy runbook. | Disable error mode. |
| 5 | Queue backlog | Push nhiều jobs vào mock queue/SQS. | queue depth/oldest age tăng, worker lag tăng. | SCALE_REPLICAS via GitOps Path A. | Drain queue; restore replicas. |
| 6 | Cert expiring optional | Fake cert metadata/secret annotation gần hết hạn. | cert_expiry_days thấp hoặc application_log_event warning. | ROTATE_SECRET/ESCALATE | Reset annotation/secret. |
| 7 | Disk pressure optional | Fake metric hoặc fill ephemeral disk trong controlled pod. | disk usage high / application_log_event. | ESCALATE or cleanup if action contract exists. | Cleanup files. |
| 8 | Forbidden namespace action | Send alert with namespace=kube-system/argocd. | blast-radius denied. | NOOP/ESCALATE | No action. |
| 9 | Cross-tenant mismatch | tenant_id A but namespace tenant-b. | tenant mismatch safety check. | DENY_ACTION/ESCALATE | No action. |
| 10 | AI timeout/failure | Simulate AI API timeout or 5xx. | API call fail, retry exhausted. | FALLBACK/ESCALATE | Restore AI endpoint. |
| 11 | Verify fail after action | Restart succeeds but error_rate remains high. | post_telemetry_window still unhealthy. | ROLLBACK/ESCALATE | Disable injected failure. |
| 12 | Circuit breaker open | Repeat same incident >3 times/hour. | circuit breaker counter threshold. | ESCALATE, no more auto-mutations. | Reset test counter. |

# 16. Network/Auth/Deployment Expectations for AI Engine

| Area | Requirement / expectation |
| --- | --- |
| AI Engine hosting | AIOps hosts AI Engine once per task force, shared by CDO platforms. |
| Endpoint | Internal DNS expected: https://ai-engine.tf3-selfheal.internal/ or final equivalent provided by AIOps. |
| Auth | AWS IAM SigV4 for inter-service calls. No long-lived static API keys. |
| Tenant separation | X-Tenant-Id header required and must match request body tenant_id. |
| Correlation/idempotency | X-Correlation-Id and Idempotency-Key must be propagated across detect/decide/verify/audit. |
| Network path | Shared VPC <-> CDO VPC via VPC Peering or Transit Gateway; Route 53 Resolver Rules for private DNS. |
| Security group | AI internal ALB allows TLS 443 only from CDO EKS node/self-heal controller SGs. |
| Timeout/retry | AIOps must publish timeout budget, retryable status codes, 429 Retry-After behavior, and fallback policy. |
| Health/metrics | AIOps must expose /healthz, /readyz, /metrics for CDO monitoring and readiness checks. |
| Rate limit | Per-tenant and global rate limits must be known to avoid CDO retry storm. |

# 17. Những thứ CDOps cần AIOps cung cấp

| AIOps deliverable required | Why CDOps needs it |
| --- | --- |
| Canonical telemetry schema | Chốt generic 5 signals hay event-specific signals là canonical cho /v1/detect và /v1/verify. Nếu dùng cả hai, cần versioning và mapping rõ. |
| Signal enum + field typing | Danh sách signal_name hợp lệ, value type từng signal, labels nào required/optional. |
| Runbook IDs | RB-K8S-001 OOM, RB-K8S-002 Service Stuck, RB-QUEUE-001 Backlog, RB-CERT-001 Cert Expiry, v.v. Mỗi runbook cần input signals và expected action. |
| Action enum + params schema | Structured schema cho từng action, không dùng free text. Ví dụ PATCH_MEMORY_LIMIT cần container_name, memory_limit_mb, memory_request_mb. |
| Confidence thresholds | Ngưỡng execute mặc định và ngưỡng cho high-risk actions; cách xử lý khi confidence thấp. |
| pattern_type mapping | Rule rõ urgent/deferred để CDOps chọn Path B hay Path A. |
| Verify policy per runbook | Metric nào, threshold nào, verify window bao lâu, điều kiện fail/rollback/escalate. |
| Error codes/retry semantics | 429 Retry-After, 5xx retryable, 4xx non-retryable, timeout, idempotent replay behavior. |
| Escalation context schema | Field bắt buộc khi AI yêu cầu human escalation: root cause guess, evidence, unsafe reason, suggested manual action. |
| Offline simulation rules | Nếu dùng CSV/offline dataset, cần mapping time window trước/sau action và tenant UUID per scenario. |
| Sample payloads | Cung cấp ít nhất 1 mẫu request/response hoàn chỉnh cho detect, decide, verify của mỗi scenario ưu tiên. |
| Model/rationale limits | reasoning <= giới hạn ký tự, không chứa secret/PII, audit-safe. |

# 18. Open Issues cần chốt trước khi freeze contract

| Issue | Description | Priority | Proposed resolution |
| --- | --- | --- | --- |
| Telemetry schema mismatch | AIOps PDF generic 5 signals vs existing telemetry-contract event-specific signals. | High | Chốt canonical schema v1.0 và mapping derived alerts. |
| Tenant ID format | Một số ví dụ cũ dùng tenant-a/tnt-abc123; contract nên dùng UUID v4. | High | Chuẩn hóa toàn bộ headers/payloads/audit prefixes sang UUID. |
| Pattern support v1.0 | Đề bài có 5 patterns, demo có thể chỉ làm 3 chính. | Medium | Ghi rõ v1.0 demo supports OOM/Stuck/Queue; Cert/Disk optional/backlog. |
| Verify failure path | Nếu execute fail thì gọi /verify status=FAILED hay escalate trực tiếp? | Medium | AIOps/CDOps chốt API behavior. |
| Action plan schema | Cần tránh free-text action gây khó execute. | High | AIOps publish JSON schema. |
| AI deployment network | Cần final DNS, SG, VPC peering/TGW, resolver rules. | High | AIOps + CDOps jointly verify connectivity. |
| Rate limiting behavior | Retry storm nếu nhiều alert cùng lúc. | Medium | AIOps publish Retry-After; CDOps implement backoff. |
| Audit body hash | AI contract nói lưu request/response header/body hash. | Medium | Chốt hash algorithm và field name. |

# 19. Final Checklist gửi cho AIOps

| Checklist item | Owner | Current response | Status |
| --- | --- | --- | --- |
| Cluster topology diagram/table | CDOps | Included in this report; update after real cluster names finalize. | Ready / Pending exact deployment |
| Service catalog | CDOps | Provided proposed catalog; AIOps to validate runbook target assumptions. | Draft |
| Tenant to namespace mapping | CDOps | UUID + namespace mapping provided. | Draft |
| Allowed action matrix | CDOps | Provided with limits and forbidden actions. | Ready for review |
| RBAC permissions/ServiceAccount details | CDOps | Provided intended RBAC; exact YAML after implementation. | Draft |
| Telemetry schema and sample payloads | Joint | Alignment proposed; canonical schema needs final decision by AIOps. | Needs decision |
| Alert source format and sample alerts | CDOps | Prometheus/K8s event/queue mappings defined; samples in appendix. | Draft |
| Incident injection plan | CDOps | 12 scenarios listed; mark measured metrics Pending until simulation. | Draft |
| Pre-state snapshot format | CDOps | Provided fields and sample JSON. | Ready for review |
| Audit storage interface | CDOps | S3 Object Lock + Firehose + Athena. | Ready for review |
| Verification metric source | CDOps | CDOps queries metrics and calls /v1/verify. | Needs final API behavior |
| Rollback mechanism per action | CDOps | Provided rollback table. | Ready for review |
| Network/auth details | Joint | SigV4/private endpoint/VPC connectivity expected. | Needs final endpoint/SG |

# 20. Appendices: Sample Payloads

## 20.1 Sample canonical telemetry payload

{

"ts": "2026-06-25T10:30:00.123Z",

"tenant_id": "11111111-1111-4111-8111-111111111111",

"service": "checkout-api",

"signal_name": "service_error_rate",

"value": 0.085,

"labels": {

"system": "TF3-SELFHEAL-SANDBOX",

"endpoint": "/v1/checkout",

"namespace": "tenant-a",

"deployment": "checkout-api"

},

"correlation_id": "9b1deb4d-3b7d-4bad-9bdd-2b0d7b3dcb6d"

}

## 20.2 Sample derived OOM alert payload

{

"ts": "2026-06-25T10:30:00.000Z",

"tenant_id": "11111111-1111-4111-8111-111111111111",

"signal_name": "pod_oom_event",

"namespace": "tenant-a",

"service": "checkout-api",

"deployment": "checkout-api",

"pod_name": "checkout-api-7f8d9-xyz",

"container": "main",

"memory_limit_mb": 512,

"memory_request_mb": 256,

"exit_code": 137,

"reason": "OOMKilled",

"restart_count": 3,

"correlation_id": "inc-oom-tenant-a-checkout-001"

}

## 20.3 Sample /v1/decide response required by CDOps

{

"runbook_id": "RB-K8S-001",

"correlation_id": "inc-oom-tenant-a-checkout-001",

"pattern_type": "urgent",

"confidence": 0.92,

"suggested_action": "PATCH_MEMORY_LIMIT",

"target": "deployment/checkout-api",

"action_params": {

"namespace": "tenant-a",

"container": "main",

"memory_request_mb": 512,

"memory_limit_mb": 768

},

"blast_radius_limit": {

"allowed_namespace": "tenant-a",

"max_impacted_replicas": 2,

"max_memory_increase_pct": 50,

"forbidden_namespaces": ["kube-system", "observability", "argocd", "self-heal-system"]

},

"verify_policy": {

"window_seconds": 120,

"success_conditions": [

"pod_ready == true",

"restart_count_no_increase == true",

"container_memory_usage_pct < 80"

],

"on_fail": "ESCALATE"

}

}

## 20.4 Sample pre-state snapshot

{

"snapshot_id": "snap-20260624-001",

"tenant_id": "11111111-1111-4111-8111-111111111111",

"namespace": "tenant-a",

"resource_kind": "Deployment",

"resource_name": "checkout-api",

"replicas": 2,

"image": "checkout-api:v1.4.2",

"resources": {

"requests": {"cpu": "200m", "memory": "256Mi"},

"limits": {"cpu": "500m", "memory": "512Mi"}

},

"health": {

"available_replicas": 1,

"restart_count": 3,

"service_error_rate": 0.085,

"service_latency_p95_ms": 900

},

"captured_at": "2026-06-24T10:30:00Z"

}

## 20.5 Sample audit decision event

{

"audit_id": "audit-001",

"correlation_id": "inc-oom-tenant-a-checkout-001",

"idempotency_key": "11111111-oom-checkout-001",

"tenant_id": "11111111-1111-4111-8111-111111111111",

"event_type": "DECISION",

"matched_pattern": "pod_oom_killed",

"dry_run_mode": false,

"action_plan": {

"action": "PATCH_MEMORY_LIMIT",

"namespace": "tenant-a",

"target": "deployment/checkout-api"

},

"safety": {

"blast_radius_allowed": true,

"max_pods_affected": 2,

"circuit_breaker_open": false

},

"created_at": "2026-06-24T10:30:00Z"

}

## 20.6 Sample /v1/verify request

{

"correlation_id": "inc-oom-tenant-a-checkout-001",

"action_executed": {

"action": "PATCH_MEMORY_LIMIT",

"target": "deployment/checkout-api",

"status": "COMPLETED",

"execution_time_seconds": 8

},

"post_telemetry_window": [

{

"ts": "2026-06-25T10:32:00.000Z",

"tenant_id": "11111111-1111-4111-8111-111111111111",

"service": "checkout-api",

"signal_name": "container_resource_usage",

"value": 0.62,

"labels": {

"system": "TF3-SELFHEAL-SANDBOX",

"namespace": "tenant-a",

"deployment": "checkout-api",

"container": "main"

}

}

]

}

# 21. Kết luận gửi AIOps

CDOps có thể cung cấp platform context đủ để AIOps chốt runbook, API schema, safety policy và eval scenarios. Tuy nhiên AIOps cần freeze sớm canonical telemetry schema, action params schema, verify policy và error/retry behavior. CDOps sẽ không execute bất kỳ action nào nếu thiếu namespace, deployment, tenant_id, allowed action validation hoặc pre-state snapshot.

Final ask AIOps vui lòng review báo cáo này và phản hồi trực tiếp vào 4 nhóm: (1) telemetry schema canonical, (2) action plan JSON schema, (3) verify policy per runbook, (4) deployment/network/auth details của AI Engine. Sau khi 4 nhóm này được chốt, CDOps có thể triển khai Webhook Receiver/Self-Heal Controller theo contract ổn định.